15. Implementation Plan

Project: AI-Assisted Legal Metrology Compliance & Inspection System | SIH Problem Statement: SIH26034

Document purpose: Clear, implementation-ready guidance for the METRA SIH team. Language is intentionally simple; technical terms are explained where needed.

# 1. Development Strategy

Build one complete end-to-end inspection flow first. Expand breadth only after the core flow is stable.

# 2. Phases

| Phase | Work | Output |
| --- | --- | --- |
| Phase 0 | Repo, conventions, environment, UI skeleton | Running app shell |
| Phase 1 | Auth, roles, inspection creation, image upload | Secure inspection workflow |
| Phase 2 | Image quality + OCR/vision adapter | Structured extraction |
| Phase 3 | Rule engine + rule-pack model | Deterministic checks |
| Phase 4 | Evidence + human review | Explainable findings |
| Phase 5 | Reports + history | Audit-ready output |
| Phase 6 | Dashboard + pre-screening | Broader product value |
| Phase 7 | Testing, hardening, demo | SIH-ready build |

# 3. Suggested Repository

metra/ apps/web/ services/api/ services/worker/ packages/rules/ packages/shared/ docs/ tests/

# 4. Definition of MVP Done

A sample package can be uploaded and analyzed end-to-end.

At least 5–8 core declaration checks work for the selected categories.

At least one violation is correctly shown with evidence.

Low-confidence case creates review task.

Reviewer can resolve finding.

Report is generated and stored.

Basic audit trail is present.

# 5. Suggested Team Split

| Role | Focus |
| --- | --- |
| Frontend | Screens, upload, results, review UI |
| Backend | API, DB, auth, workflows |
| AI/CV | OCR, image preprocessing, model adapter, extraction |
| Rules/QA | Rule configuration, test data, domain validation |
| Integration/DevOps | Deployment, CI/CD, monitoring, demo reliability |