20. Requirements Traceability Matrix (RTM)

Project: AI-Assisted Legal Metrology Compliance & Inspection System | SIH Problem Statement: SIH26034

Document purpose: Clear, implementation-ready guidance for the METRA SIH team. Language is intentionally simple; technical terms are explained where needed.

| Requirement | Description | PRD Ref | UI Ref | Technical Ref | Test Ref | Status |
| --- | --- | --- | --- | --- | --- | --- |
| REQ-01 | Package image inspection | FR-01, FR-02 | UI-03 | API /inspections | TC-003, TC-004 | Planned |
| REQ-02 | Declaration extraction | FR-03, FR-04 | UI-05 | Analysis service | TC-005, TC-007 | Planned |
| REQ-03 | Applicable rule selection | FR-05 | UI-05 | Rule engine | TC-009, TC-014 | Planned |
| REQ-04 | Compliance checking | FR-06 | UI-06 | Rule engine | TC-006, TC-009 | Planned |
| REQ-05 | Evidence-backed findings | FR-07 | UI-06 | Evidence service | TC-006, TC-010 | Planned |
| REQ-06 | Human verification | FR-08 | UI-07 | Review service | TC-007, TC-010 | Planned |
| REQ-07 | Reports | FR-09 | UI-08 | Report service | TC-011 | Planned |
| REQ-08 | History/audit | FR-10 | UI-02/UI-09 | Audit service | TC-016 | Planned |
| REQ-09 | Dashboard | FR-11 | UI-02 | Dashboard API | TC-016 | Planned |
| REQ-10 | Versioned rules | FR-12 | UI-09 | Rule pack service | TC-009 | Planned |
| REQ-11 | Pre-screening | FR-13 | UI-01 | Inspection service | TC-015 | Planned |
| REQ-12 | Security/RBAC | NFR-SEC | All protected screens | Auth service | TC-012, TC-013 | Planned |
| REQ-13 | AI uncertainty handling | NFR-AI | UI-06/UI-07 | Confidence/review service | TC-007, TC-017, TC-018 | Planned |

# Traceability Rule

Every Must requirement should map to a user-facing behavior, an implementation component, and at least one test case before the MVP is considered complete.

# Final Delivery Checklist

No Must requirement without an implementation reference.

No implementation component without tests.

All critical security requirements linked to tests.

Regulatory rule sources are documented and versioned.