METRA

MASTER PRODUCT + IMPLEMENTATION PLAN

SIH26034 — AI-Assisted Legal Metrology Compliance & Inspection System

Version 1.0 • Product-management master source of truth

CORE PRODUCT PRINCIPLE AI understands the package → the rule engine applies the requirements → evidence explains the result → humans verify uncertain cases → the system creates the final inspection record.

HOW TO USE THIS DOCUMENT Use this document as the product-manager plan. The coding agent follows the build order and acceptance criteria here. The 20 supporting specifications remain detailed references. Do not start a new feature unless its goal, acceptance criteria and dependencies are clear.

# 1. Executive Product Brief

| Item | Decision |
| --- | --- |
| Product | METRA (working product name; rename later if needed without changing architecture) |
| Problem Statement | SIH26034 — Software System to check compliance of Packaged Commodities under Legal Metrology (Packaged Commodities) Rules, 2011 by scanning products, images and labels. |
| Primary users | Legal Metrology inspectors / reviewers |
| Secondary users | Manufacturers, packers and importers for compliance pre-screening |
| Core promise | Turn package images into explainable, evidence-backed compliance findings. |
| MVP scope | Selected packaged consumer categories; multi-image inspection; focused rule pack; human review; report; history |
| Technology direction | Next.js 15, React 19, TypeScript, FastAPI/Python, Supabase/PostgreSQL, OCR/Vision, Gemini adapter |
| Product type | Web-based inspection and decision-support platform |

## The one-sentence product definition

METRA is a web platform that helps inspectors analyze package images, extract declarations, apply the correct rule pack, show evidence-backed findings, route uncertain cases to human review, and create an auditable inspection record.

## The non-negotiable product boundary

METRA is inspection assistance and decision support, not an autonomous legal authority; regulatory rules stay in versioned rule packs and must not be hidden inside prompts.

AI extracts and interprets information; the deterministic rule engine decides the configured compliance result.

If an image cannot reliably prove a physical or measurement requirement, METRA must request manual verification instead of guessing.

# 2. Product Goals, Non-Goals and Success Criteria

## Goals

Create one complete inspection workflow that works end-to-end.

Reduce repetitive manual checking for selected packaged-product categories.

Make every important finding explainable with evidence, rule and confidence.

Make regulatory logic maintainable without retraining the AI layer.

Allow human reviewers to accept, correct or reject AI-assisted findings.

Produce a reproducible inspection report and audit trail.

Create an architecture that can later expand to more product categories and rule packs.

## Non-goals for the SIH MVP

All Indian product categories and all possible legal exceptions.

Autonomous legal enforcement or automatic fines.

Perfect physical font-size measurement from arbitrary photographs.

Custom model training from scratch.

20+ language optimization.

Government-scale multi-region infrastructure.

Blockchain, tokenization or IoT unless a future requirement proves they are necessary.

## MVP success criteria

| Area | Success condition |
| --- | --- |
| Inspection | Inspector creates an inspection and uploads 2–3 package images. |
| Image quality | Bad images are rejected/flagged before expensive AI processing. |
| Extraction | System returns structured declaration fields with confidence and source evidence. |
| Rules | At least 5–8 focused checks return deterministic results for selected categories. |
| Evidence | At least one real violation is shown with a visual evidence region. |
| Review | Low-confidence/conflicting cases generate a review task. |
| Finalization | Reviewer can accept/correct/reject findings. |
| Reporting | Finalized inspection produces a report and searchable history. |
| Security | Cross-user data access is blocked; secrets never reach the browser. |
| Demo | Same seeded input produces the same rule outcomes repeatedly. |

# 3. Target Users and Product Jobs

| Persona | Main job | Needs |
| --- | --- | --- |
| Inspector | Check a package efficiently | Fast upload, clear findings, evidence, review controls, report |
| Reviewer | Resolve uncertain findings | Evidence view, confidence, rule details, accept/correct/reject |
| Admin | Manage users and rule packs | Access control, rule-pack versions, audit history |
| Manufacturer / Packer | Pre-screen a package before release | Potential issue list, evidence, export; not legal approval |

## Primary user journey

Sign in → Create inspection → Add product/context → Upload front/back/side images → Quality gate → Analysis → Review findings → Finalize → Generate report → View history

## Core user outcomes

The user can see what the system found.

The user can see why the system found it.

The user can decide what to do with uncertain findings.

The user can later reconstruct how an inspection was produced.

# 4. Product Scope by Release

| Capability | MVP | Post-MVP | Later |
| --- | --- | --- | --- |
| Login + roles | Yes | Expand org management | Enterprise SSO |
| Multi-image package upload | Yes | More capture guidance | Mobile capture workflow |
| Image quality gate | Yes | Better quality scoring | Camera assistance |
| OCR/Vision extraction | Yes | More providers/languages | Specialized CV models |
| Category/context resolution | Yes (focused categories) | Broader categories | Advanced classification |
| Versioned rule packs | Yes | More rules | Automated rule authoring assistance |
| Evidence regions | Yes | Better region detection | Advanced document layout models |
| Human review | Yes | Bulk review | Collaborative review |
| Reports/history/audit | Yes | More report templates | External system integration |
| Dashboard | Basic | Advanced filters/trends | Risk prioritization analytics |
| Industry pre-screening | Optional late MVP | Yes | Partner workflow |
| Physical measurement | Manual-assist only | Calibrated assistance | Specialized hardware/capture if justified |

## MVP categories

Start with 3–4 selected packaged consumer categories where the team can assemble reliable demo data and a focused set of rules. Recommended categories: packaged food, personal-care products, household packaged products, and selected imported packaged consumer products.

SCOPE RULE Breadth is not the goal. One reliable end-to-end inspection flow is more valuable than ten partially working categories.

# 5. Product Workflow and Functional Specification

## A. Create inspection

Choose or confirm category/context.

Create inspection draft.

Allow optional product name, notes and source information.

Bind the inspection to the rule-pack version used for evaluation.

## B. Image capture and quality gate

Accept JPEG/PNG/WebP within configured size limits.

Normalize orientation and relevant metadata.

Run basic checks for size, blur, extreme darkness/brightness and likely unreadability.

Allow recapture before invoking expensive AI calls.

## C. AI/Vision extraction

Extract only defined fields from a strict schema.

Store value + confidence + source image + optional bounding region.

Preserve original OCR text when needed for audit/debugging.

Keep the provider behind a replaceable interface.

## D. Category + rule resolution

Resolve the applicable rule pack based on selected/identified context.

Pin the exact rule-pack version to the inspection.

Do not let the LLM invent legal rules.

If applicability is uncertain, mark the case for review.

## E. Deterministic validation

| Check type | Example behavior |
| --- | --- |
| Presence | Required declaration exists / missing |
| Structure | Value follows configured structure or pattern |
| Value/quantity | Configured validation of normalized quantity/value |
| Consistency | Conflicting values across package images |
| Placement/readability | Potential issue detected; manual verification when proof is insufficient |
| Applicability | Rule only runs where the rule pack says it applies |

## F. Finding + evidence

Every important finding gets status, severity, message, confidence and rule reference.

Evidence stores image, region/bounding box where available, and source value.

Do not overwrite original AI finding when a reviewer corrects it; store review action separately.

## G. Human review

Accept finding.

Correct finding.

Reject finding.

Add reviewer note when needed.

Lock final decision when inspection is finalized.

## H. Report + audit

Generate structured report with inspection metadata, findings, evidence references, rule version and reviewer action.

Store immutable audit events for key transitions.

History screen must allow authorized users to reopen finalized inspection details without changing the record.

# 6. Product Backlog — Master Epics and Tasks

| ID | Epic / task | Priority | Depends on | Definition of done |
| --- | --- | --- | --- | --- |
| P0-01 | Repository + architecture baseline | P0 | None | Repo structure, README, env template, checks pass |
| P0-02 | Database migration baseline | P0 | P0-01 | Initial schema and migration run cleanly |
| P0-03 | Web/API/worker shells | P0 | P0-01 | All services start locally |
| P1-01 | Authentication | P0 | P0-03 | User can sign in securely |
| P1-02 | Role authorization | P0 | P1-01 | Inspector/reviewer/admin restrictions enforced server-side |
| P1-03 | Inspection draft lifecycle | P0 | P1-02 | Create/save/reopen inspection |
| P1-04 | Private multi-image upload | P0 | P1-03 | 2–3 images upload, view, persist |
| P2-01 | Image normalization | P0 | P1-04 | Orientation/size normalization works |
| P2-02 | Quality gate | P0 | P2-01 | Bad image is flagged; good image proceeds |
| P2-03 | Analysis job model | P0 | P2-01 | Jobs have reliable pending/running/success/fail states |
| P3-01 | Vision/OCR adapter | P0 | P2-03 | Provider-neutral extraction interface exists |
| P3-02 | Strict extraction schema | P0 | P3-01 | Sample package produces structured JSON |
| P3-03 | Confidence + evidence mapping | P0 | P3-02 | Fields link to confidence/source region |
| P4-01 | Rule pack model | P0 | P3-02 | Versioned rule pack stored and selectable |
| P4-02 | Core validators | P0 | P4-01 | 5–8 focused checks are deterministic |
| P4-03 | Result aggregation | P0 | P4-02 | Inspection status derived consistently |
| P5-01 | Finding evidence UI | P0 | P3-03 | Finding shows image evidence |
| P5-02 | Review task UI | P0 | P5-01 | Reviewer can accept/correct/reject |
| P5-03 | Finalize workflow | P0 | P5-02 | Finalized inspection becomes locked |
| P6-01 | Report generation | P0 | P5-03 | PDF/report generated and stored |
| P6-02 | Inspection history | P0 | P6-01 | Authorized user can search/reopen history |
| P6-03 | Audit log | P0 | P5-03 | Key actions are traceable |
| P7-01 | Dashboard | P1 | P6-02 | Counts and filters reflect inspection data |
| P7-02 | Pre-screening mode | P1 | P6-01 | Separate non-enforcement workflow works |
| P8-01 | Security hardening | P0 | P6-03 | Auth, file access and input controls verified |
| P8-02 | Test + demo seed | P0 | All core | Clean demo passes repeatedly |
| P8-03 | Deployment | P0 | P8-01 | Deploy + health checks work |

# 7. Technical Blueprint

## Recommended repository

metra/apps/web — Next.js 15 frontend

metra/services/api — FastAPI application

metra/services/worker — analysis/report jobs

metra/packages/rules — versioned rule packs and validators

metra/packages/shared — shared types/enums/contracts

metra/docs — product + technical documents and decisions

metra/tests — integration, API and rule tests

## Architecture

| Layer | Responsibility | Technology |
| --- | --- | --- |
| Web | Inspection UI, review UI, dashboard | Next.js 15, React 19, TypeScript, Tailwind |
| API | Auth, inspections, findings, rules, reports | Python, FastAPI |
| Worker | OCR/vision jobs, report generation | Python async worker |
| AI adapter | Vision/OCR provider abstraction | Gemini initially; provider-neutral interface |
| Rule engine | Deterministic rule evaluation | Python rule services/packages |
| DB | Transactional product data | Supabase PostgreSQL |
| Storage | Package images/reports | Private object storage |
| Observability | Health/logging/error tracking | Structured logs + health endpoint |

## Critical architecture rule

KEEP THE AI LAYER REPLACEABLE The system must work conceptually even if Gemini is replaced. The extraction interface returns structured candidate fields; the rule engine consumes structured data and does not depend on an LLM prompt.

## Core data entities

| Entity | Purpose |
| --- | --- |
| users | Identity and role |
| inspections | Main inspection record and lifecycle status |
| inspection_images | Stored package image metadata and quality results |
| products | Optional normalized product information |
| extractions | Field-level AI/OCR extraction results |
| rule_packs | Versioned compliance collections |
| rules | Individual deterministic checks |
| findings | Compliance findings |
| finding_evidence | Links findings to images/regions/source values |
| review_tasks | Human verification actions |
| reports | Generated report metadata |
| audit_logs | Traceability of important actions |

# 8. API and State Contract

## API rules

All public endpoints use /api/v1.

Server-side authorization is required on every privileged endpoint.

Return stable error shapes and validation errors.

Long-running AI/report operations use job IDs; do not block request threads.

Idempotency is required for retryable analysis/report jobs.

## Core endpoint groups

| Group | Purpose |
| --- | --- |
| /auth/* | Session / identity / role information |
| /inspections | Create, list, get, finalize inspections |
| /inspections/{id}/images | Upload/list image metadata |
| /inspections/{id}/analyze | Create analysis job |
| /jobs/{id} | Job status |
| /inspections/{id}/extractions | Read normalized extraction results |
| /rule-packs | List/select rule packs |
| /inspections/{id}/findings | Read findings |
| /findings/{id}/review | Accept/correct/reject finding |
| /inspections/{id}/report | Generate/read report |
| /audit-logs | Authorized audit views |
| /dashboard/* | Aggregated metrics and filters |

## Inspection status model

| Status | Meaning |
| --- | --- |
| DRAFT | Created but not ready for analysis |
| PROCESSING | Image/AI analysis running |
| REVIEW_REQUIRED | Uncertain/conflicting/manual cases exist |
| COMPLIANT | Required checks passed with no unresolved critical violation |
| NON_COMPLIANT | Confirmed violation remains |
| FINALIZED | Decision locked; later changes are new review events |
| FAILED | Processing failed safely and can be retried |

# 9. UI/UX Delivery Plan

## Screen inventory

| Screen | Primary goal | Priority |
| --- | --- | --- |
| Sign in | Secure access | P0 |
| Dashboard | See current workload and status | P0 |
| New inspection | Create inspection and upload images | P0 |
| Image review | See uploaded images and quality results | P0 |
| Analysis progress | Understand processing state | P0 |
| Findings | Review pass/warning/violation results | P0 |
| Evidence viewer | See finding evidence in image context | P0 |
| Human review | Accept/correct/reject findings | P0 |
| Report | Read/export finalized report | P0 |
| Inspection history | Search and reopen past records | P0 |
| Rule pack admin | Manage rule versions | P1 |
| Pre-screening | Industry self-check workflow | P1 |

## UX rules

Never hide why a finding exists.

Distinguish PASS, WARNING, VIOLATION and REVIEW REQUIRED clearly.

Always show image evidence next to important findings.

Use plain language first; show technical rule detail as secondary information.

Never use an “AI confidence” number as if it were legal certainty.

Keep the inspector workflow fast: upload → analyze → review → finalize.

Use accessible contrast and keyboard-friendly controls.

# 10. Security, Privacy and Reliability Requirements

| Area | Requirement |
| --- | --- |
| Authentication | Use a secure session/auth provider; no passwords stored by custom code unless explicitly required. |
| Authorization | Server-side role and ownership checks; do not trust client role values. |
| Storage | Private object storage; signed/authorized access only. |
| Secrets | API keys and provider secrets remain server-side in environment variables. |
| Input validation | Validate file type, size, image count, JSON payloads and IDs. |
| Rate limiting | Protect expensive AI/report endpoints. |
| Audit | Log login-sensitive and inspection-state changes. |
| Data isolation | Users cannot query another user/organization’s private inspections. |
| Provider failure | Timeouts, bounded retries, clear FAILED state; no duplicate results. |
| Determinism | Rule evaluation for the same normalized input + rule version must return the same result. |
| Retention | Define what images/reports are retained and for how long; do not keep unnecessary provider output. |

## Critical security tests

Cross-user inspection read attempt is blocked.

Direct object URL without authorization does not expose private image.

Reviewer cannot finalize an inspection outside allowed role.

Secrets are absent from client bundle and Git repository.

Malformed upload / oversized file is rejected safely.

# 11. AI/OCR Product Contract

## What AI is allowed to do

Read package text and visual context.

Propose structured field values.

Return confidence and source regions where possible.

Flag ambiguity.

Assist category/context suggestion.

## What AI is NOT allowed to do

Invent legal requirements.

Write or change rule-pack logic.

Finalize a legal inspection without rule evaluation and human workflow.

Claim physical measurements that cannot be supported by capture/calibration.

Return free-form prose as the only machine-consumed output.

## Strict extraction contract

The model should return structured JSON matching a schema. Unknown values should be null/unknown rather than guessed. Each field should include source image and confidence metadata when available.

## Provider adapter interface

Conceptual contract: analyze_images(images, extraction_schema) → ExtractionResult. Keep Gemini behind the adapter so another provider can be substituted later.

# 12. Rule Engine Product Contract

## Rule-pack structure

| Field | Purpose |
| --- | --- |
| id | Stable rule-pack identifier |
| name | Human-readable name |
| version | Version label |
| category | Applicable category/context |
| effective_from | When the pack is intended to apply |
| status | Draft / Active / Retired |
| source_ref | Authoritative source reference |

## Rule structure

| Field | Purpose |
| --- | --- |
| code | Stable rule code |
| description | What the rule checks |
| severity | Informational / warning / critical |
| evaluator_type | Presence / pattern / quantity / consistency / etc. |
| config_json | Machine-readable parameters |
| source_ref | Where the requirement came from |

## Rule authoring discipline

Every rule must cite an authoritative source during development.

Ambiguous legal language must be flagged for human/domain review.

Historical inspections keep the rule version used at evaluation time.

Rule updates are tested before activation.

Do not encode assumptions as legal requirements.

LEGAL / REGULATORY STOP CONDITION If the correct rule, exception, threshold or applicability cannot be verified from an authoritative source, stop the implementation decision and record the unresolved question. Do not let the coding agent invent the answer.

# 13. Development Roadmap and Sprint Plan

| Milestone | Duration target* | Main work | Exit criteria |
| --- | --- | --- | --- |
| M0 Foundation | 1–2 days | Repo, services, env, CI, DB baseline | All services run locally; health endpoint; migration; checks pass |
| M1 Secure inspection | 2–3 days | Auth, roles, inspection draft, image upload | Inspector can create and reopen private inspection |
| M2 Image pipeline | 2 days | Normalization, quality gate, job states | Bad images flagged; good images proceed; retries safe |
| M3 AI extraction | 3–4 days | OCR/vision adapter, schema, confidence, regions | Seed package returns structured fields |
| M4 Rule engine | 3–4 days | Rule packs + 5–8 focused validators | Deterministic PASS/WARN/VIOLATION |
| M5 Evidence + review | 2–3 days | Finding evidence, review UI, finalize | Reviewer resolves uncertain findings |
| M6 Report + history | 2 days | PDF/report, audit, history | Finalized inspection produces traceable report |
| M7 Dashboard | 1–2 days | Metrics, filters, workload view | Dashboard reflects real inspection records |
| M8 Hardening | 3–4 days | Tests, security, demo seed, deployment | Clean-state demo passes repeatedly |

*Targets are planning estimates, not promises. Adjust based on team size and existing code.

## Recommended team split

| Role | Primary ownership |
| --- | --- |
| Product/Tech Lead (you) | Architecture, backlog, integration, backend/AI decisions, final demo |
| Frontend | Screens, upload, findings, evidence viewer, dashboard |
| AI/CV | OCR, image preprocessing, vision adapter, extraction evaluation |
| Rules/QA | Rule mapping, seed datasets, validators, test cases |
| DevOps/Integration | CI/CD, deployment, logs, environment, demo reliability |

# 14. Test and Quality Management

## Testing layers

| Layer | What to test |
| --- | --- |
| Unit | Rule evaluators, normalization, status aggregation, permissions |
| API | Validation, auth, ownership, job transitions, report generation |
| AI contract | Schema validity, null handling, confidence, evidence mapping |
| Integration | Upload → analyze → findings → review → finalize → report |
| Security | Cross-user access, signed files, role bypass, input abuse |
| Regression | Known demo packages keep deterministic rule outputs |
| UX | Inspector can complete core path without confusing states |

## Minimum demo test set

| Case | Expected result |
| --- | --- |
| Clean package | COMPLIANT |
| Missing required declaration | NON_COMPLIANT with evidence |
| Low-confidence extracted field | REVIEW_REQUIRED |
| Conflicting values across images | REVIEW_REQUIRED or configured violation |
| Unreadable image | Quality gate failure / recapture |
| Unsupported file | Request rejected |
| AI provider timeout | Retry then FAILED safely; no duplicates |
| Reviewer correction | Original AI finding retained; corrected decision stored separately |
| Rule pack version change | New inspection uses new version; historical inspection retains old version |

# 15. Product Risks and Mitigation

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| OCR/vision mistakes | High | Confidence thresholds + evidence + human review | AI/CV |
| Blurry/angled images | Medium | Quality gate + recapture guidance | Frontend + AI/CV |
| Incorrect legal interpretation | Critical | Authoritative sources + rule review + stop condition | Rules/QA + Product |
| Scope creep | High | P0/P1 backlog; no unapproved feature expansion | Product Lead |
| Provider outage/cost | Medium | Adapter + timeout/retry + mock analyzer | Backend |
| Physical measurement limits | High | Manual verification unless calibration is defensible | Product + AI/CV |
| Cross-user data leak | Critical | Server-side authorization + storage controls + tests | Backend/Security |
| Demo instability | High | Seeded deterministic cases + clean-state runbook | DevOps/Integration |

## Scope-creep rules

New product category must have clear business value, rule source, test data and acceptance criteria.

New AI capability must not weaken deterministic rule evaluation.

New external integration requires a defined failure mode and security review.

If a feature cannot be tested in the SIH demo window, defer it.

# 16. Product Manager Operating Model

## Decision hierarchy

Official SIH problem statement and official regulatory sources define the external constraints.

This master plan defines the approved product intent, MVP boundary and execution order.

The 20 supporting documents provide detailed requirements for specific domains.

Code is considered correct only when it satisfies product requirements and acceptance criteria.

The agent must record material deviations as decisions; do not silently change the product.

## Weekly / phase review checklist

What user problem did we improve this phase?

What end-to-end path is now working?

What acceptance criteria passed?

What is still fake/mock?

What legal/regulatory assumptions are unresolved?

What technical debt did we create?

Are security boundaries still correct?

Does the demo still work from a clean environment?

## Change request template

CR-ID | Request | Why needed | User value | Scope impact | Architecture impact | Security impact | Data impact | Test impact | Priority | Decision | Owner

# 17. Agent Execution Protocol

AGENT MUST READ FIRST Read this master plan and the supporting specification documents before writing code. Inspect the existing repository before creating modules. Reuse working code when it is safe. Build one complete slice at a time.

## Every task execution cycle

1. Read the relevant requirement and acceptance criteria.

2. Inspect existing code and dependencies.

3. Implement the smallest production-worthy change.

4. Write/update tests immediately.

5. Run formatting, lint, type checks and tests relevant to the change.

6. Run the affected user flow manually.

7. Update documentation/decision log if architecture or scope changed.

8. Commit the change with a meaningful message.

9. Report what changed, what passed, what remains and what decision is needed.

## Agent stop conditions

Legal/regulatory requirement is uncertain or cannot be verified.

Physical measurement cannot be defensibly calculated.

A new feature changes the approved core scope.

Authorization or data isolation is unclear or broken.

A retry creates duplicated findings or reports.

Same normalized input + same rule version produces inconsistent rule results.

## First 15 implementation tasks

1. Inspect repository and existing implementation; make no code changes.

2. Write a gap report against this plan.

3. Create/confirm monorepo structure and developer README.

4. Add env template and local setup validation.

5. Create FastAPI health endpoint and web app shell.

6. Create initial DB migration and shared enums.

7. Implement authentication and roles.

8. Implement inspection creation and image upload.

9. Implement image quality gate and analysis job model.

10. Implement provider-neutral OCR/Vision adapter with mock analyzer.

11. Implement strict extraction schema + confidence/evidence storage.

12. Implement versioned rule-pack model and 5–8 focused validators.

13. Implement findings + evidence UI.

14. Implement human review and finalize workflow.

15. Implement report + history + audit trail.

# 18. Definition of Done — METRA SIH MVP

User can sign in and receive the correct role.

Inspector can create an inspection and upload 2–3 package images.

Image-quality gate works before AI processing.

AI/OCR returns structured candidate fields with confidence and source evidence.

Focused rule pack is selected and pinned to the inspection.

At least 5–8 deterministic compliance checks work.

At least one seeded violation appears with visual evidence.

Low-confidence or conflicting findings become review tasks.

Reviewer can accept, correct or reject findings.

Overall inspection status is deterministic and explainable.

Finalized inspection produces a report and audit record.

Inspection history is searchable by authorized users.

No secrets are exposed to the browser or repository.

Critical authorization/security tests pass.

End-to-end demo works repeatedly from a clean state.

All “demo” capabilities are clearly distinguished from “planned/future” capabilities.

THE PROJECT IS NOT DONE WHEN THE UI LOOKS GOOD It is done when the same seeded package inputs reliably travel through capture → extraction → rule validation → evidence → human review → final report without broken security or unexplained compliance decisions.

# 19. Final Product Decisions — Freeze Before Coding

| Decision | Approved direction |
| --- | --- |
| Product name | METRA is the current working name; architecture should not depend on the brand name. |
| Core principle | AI understands; rules decide; humans verify uncertainty. |
| MVP user | Inspector / reviewer |
| MVP scope | Selected categories + focused rules |
| AI provider | Gemini initially behind adapter |
| Frontend | Next.js 15 + React 19 + TypeScript |
| Backend | FastAPI + Python |
| Database | Supabase PostgreSQL |
| Storage | Private object storage |
| Rule engine | Server-side deterministic versioned rules |
| Human review | Required for uncertainty/conflict/manual physical checks |
| Reports | Generated after finalization |
| Pre-screening | P1 / late MVP, not legal approval |
| Physical font-size claims | Manual-assist unless calibration makes them defensible |
| Autonomous enforcement | Not allowed |

## Final operating sentence

METRA “Scan the package. Understand the declarations. Apply the right rules. Show the evidence. Let the inspector decide.”

# 20. Supporting Documents and References

01_Project_Brief.docx

02_PRD.docx

03_User_Stories.docx

04_UI_UX_Specification.docx

05_User_App_Flow.docx

06_TRD.docx

07_System_Architecture.docx

08_Database_Schema.docx

09_Backend_Architecture.docx

10_API_Specification.docx

11_Authentication_Authorization.docx

12_Business_Rules.docx

13_Data_Dictionary.docx

14_Security_Specification.docx

15_Implementation_Plan.docx

16_Testing_Strategy.docx

17_Test_Cases.docx

18_Deployment_Plan.docx

19_Environment_Specification.docx

20_Requirements_Traceability_Matrix.docx

METRA_Agent_Implementation_Plan.docx — earlier agent-ready execution reference

Regulatory rule content must be verified against current authoritative Department of Consumer Affairs / India Code sources during implementation. This master plan intentionally avoids inventing legal thresholds or exemptions.